# Cyber Security Risk Assessment and Mitigation Strategy Implementation for E-Commerce Platform

Unit: ITSU2006

IT Project Management

| ,Student Name | Student ID | Roles |
| --- | --- | --- |
| Md Shadman Shakib | 66341 | Introduction, Project Overview, Project Objectives, Scope Statement |
| Sumit Sapkota | 66547 | Project Deliverables, Work Breakdown Structure(WBS), Gannt Chart and Timeline Explanation, Risk management |
| Sheikh Al Meraj | 65720 | Risk Register, Issue Management Strategy, Issure Register, Change request management Process |
| Muhaiminul Haque Alam | 65572 | Configuration Management Using GitHub, Team Collaboration Using Jira, Security Technologies and Controls, Testing and Deployment Strategy |
| Mohammad Rahmat Ullah | 65832 | Expected Outcomes, Conclusion, individual, References |

Lecturer Name: Dr Dristi Datta

Submitted to:

Victorian Institute of Technology

Table of Contents

1 Introduction (Md Shadman Shakib-66341)

2 Project Overview (Md Shadman Shakib-66341)

3 Project Objectives (Md Shadman Shakib-66341)

4 Scope Statement (Md Shadman Shakib-66341)

5 Project Deliverables (Sumit Sapkota-66547)

6 Work Breakdown Structure (WBS) (Sumit Sapkota-66547)

7 Gantt Chart and Timeline Explanation (Sumit Sapkota-66547)

8 Risk Management Strategy (Sumit Sapkota-66547)

9 Risk Register (Sheikh al Meraj-65720)

10 Issue Management Strategy (Sheikh al Meraj-65720)

11 Issue Register (Sheikh al Meraj-65720)

12 Change Request Management Process (Sheikh al Meraj-65720)

13 Configuration Management Using GitHub (Muhaiminul Haque Alam-65572)

14 Team Collaboration Using Jira (Muhaiminul Haque Alam-65572)

15 Security Technologies and Controls (Muhaiminul Haque Alam-65572)

16 Testing and Deployment Strategy (Muhaiminul Haque Alam-65572)

17 Expected Outcomes (Muhammad Rahmat Ullah-65832)

18 Conclusion (Muhammad Rahmat Ullah-65832)

19 Individual Contribution (Muhammad Rahmat Ullah-65832)

20 References(Muhammad Rahmat Ullah-65832)

- Risk Register

The risk register below shows potential cybersecurity risks, impact, and strategy to reduce risks.

| Risk ID | Risk Description | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R1 | SQL Injection Attack | High | High | Secure coding and validate user inputs. |
| R2 | Phishing Attack | High | High | Provide employee awareness training. |
| R3 | Data Breach | Medium | High | Use encryption and web access controls. |
| R4 | DDoS Attack | Medium | High | Install firewalls to filter traffic. Use CDN |
| R5 | Weak Password Allowed | High | Medium | Develop strong password policies. |
| R6 | Malware Infection | Medium | High | Install antivirus software updates. |
| R7 | Insider Threat | Medium | High | Install role-based access control. |
| R8 | Server Downtime | Medium | Medium | Install backup servers. |
| R9 | Payment Fraud | High | High | Install secure payment gateway. |
| R10 | Ransomware Attack | Medium | High | Install Backup and monitoring systems. |

Risk register allows project team to track cybersecurity risks.

- Issue Management Strategy

Issue management helps organizations quickly detect and resolve problems that may affect a project. Below are steps in the issue management process.

- Issue Identification – Issues are identified when performing certain project activities.

- Issue Logging – All identified issues are put into the issue register, so nothing gets missed.

- Issue Prioritization – The issues are then ranked based on their severity, not just how annoying they seem in the moment.

- Issue Assignment – Team members get assigned the identified issues , depending on what fits their area.

- Issue Resolution – Corrective measures are put in place, to iron out the problem(s).

- Issue Closure – After it’s resolved, the issues are reviewed and marked as closed.

Overall issue management makes sure that project problems are handled on time-ish. That helps lower project delays , and it usually boosts communication and the whole teamwork vibe.

- Issue Register

Issue registers records project issues and their status (open or resolved).

| Issue ID | Issue Description | Priority | Assigned To | Status |
| --- | --- | --- | --- | --- |
| I1 | Firewall Configuration issue | High | Security Team | Resolved |
| I2 | Testing schedule delayed | Medium | Project Manager | In Progress |
| I3 | GitHub merge conflict | Medium | Development Team | Resolved |
| I4 | Weak password detected | High | Security Analyst | Resolved |
| I5 | Jira access issue | Low | System Admin | Closed |
| I6 | Unable to connect to database | High | Technical Team | Pending |
| I7 | Slow server response time | Medium | Infrastructure Team | Monitoring |
| I8 | Security patch not installed on time | High | System Admin | In progress |

Issue registers ensures that all identified problems are resolved before project completion.

- Change Request Management Process

Change request management allows project teams to review, approve, test, and document all project changes. Project changes could occur when new cybersecurity risks are identified or when clients want certain changes made to the project work.

What steps are you taking to make a change? What changes are you making?

Submit a Change Request:

Step 1: Change Request Submitted

The change is suggested by either project stakeholders, or the team members.

Step 2: Request Analysis

Project team members check the changes that are requested to see how it will affect the project cost, schedule, scope, and security.

Step 3: Approval

The approved changes are given by the project stakeholders, as in   officially .

Step 4: Implementation

After approval, the changes get implemented by the project team members.

Step 5: Testing and Validation

Once implemented, the change is tested so everything works as intended and not just  does .

Step 6: Documentation

The changes that are approved are recorded, for future reference.

Change request management helps to prevent unnecessary updates in the project. This also can reduce confusion among the project team members, and keep things steady over time.

REFERENCES

[1]NIST, “The NIST cybersecurity framework (CSF) 2.0,” The NIST Cybersecurity Framework (CSF) 2.0, vol. 2.0, no. 29, Feb. 2024, doi: https://doi.org/10.6028/nist.cswp.29.

‌

[2]“Essential Eight | Cyber.gov.au,” Cyber.gov.au, 2023. https://www.cyber.gov.au/business-government/asds-cyber-security-frameworks/essential-eight

‌ [3]“Jira Software Cloud support | Jira Software Cloud,” Atlassian Support. https://support.atlassian.com/jira-software-cloud/

‌

[4]CIS, “CIS Critical Security Controls,” CIS, 2023. https://www.cisecurity.org/controls

‌