# Cyber Security Risk Assessment and Mitigation Strategy Implementation for E-Commerce Platform

Unit: ITSU2006

IT Project Management

| ,Student Name | Student ID | Roles |
| --- | --- | --- |
| Md Shadman Shakib | 66341 | Introduction, Project Overview, Project Objectives, Scope Statement |
| Sumit Sapkota | 66547 | Project Deliverables, Work Breakdown Structure(WBS), Gannt Chart and Timeline Explanation, Risk management |
| Sheikh Al Meraj | 65720 | Risk Register, Issue Management Strategy, Issure Register, Change request management Process |
| Muhaiminul Haque Alam | 65572 | Configuration Management Using GitHub, Team Collaboration Using Jira, Security Technologies and Controls, Testing and Deployment Strategy |
| Mohammad Rahmat Ullah | 65832 | Expected Outcomes, Conclusion, individual, References |

Lecturer Name: Dr Dristi Datta

Submitted to:

Victorian Institute of Technology

Table of Contents

1 Introduction (Md Shadman Shakib-66341)

2 Project Overview (Md Shadman Shakib-66341)

3 Project Objectives (Md Shadman Shakib-66341)

4 Scope Statement (Md Shadman Shakib-66341)

5 Project Deliverables (Sumit Sapkota-66547)

6 Work Breakdown Structure (WBS) (Sumit Sapkota-66547)

7 Gantt Chart and Timeline Explanation (Sumit Sapkota-66547)

8 Risk Management Strategy (Sumit Sapkota-66547)

9 Risk Register (Sheikh al Meraj-65720)

10 Issue Management Strategy (Sheikh al Meraj-65720)

11 Issue Register (Sheikh al Meraj-65720)

12 Change Request Management Process (Sheikh al Meraj-65720)

13 Configuration Management Using GitHub (Muhaiminul Haque Alam-65572)

14 Team Collaboration Using Jira (Muhaiminul Haque Alam-65572)

15 Security Technologies and Controls (Muhaiminul Haque Alam-65572)

16 Testing and Deployment Strategy (Muhaiminul Haque Alam-65572)

17 Expected Outcomes (Muhammad Rahmat Ullah-65832)

18 Conclusion (Muhammad Rahmat Ullah-65832)

19 Individual Contribution (Muhammad Rahmat Ullah-65832)

20 References(Muhammad Rahmat Ullah-65832)

Expected Outcomes

1. Improved cybersecurity controls

2. Reduced cybersecurity risks

3. Customer information will be safe

4. Increased customer confidence

5. Improved incident response

6. Better team collaboration

7. Improved system availability

After completing this project, the organization should experience improved cybersecurity risk management.

- Conclusion

Cybersecurity should be a major concern for all e-commerce platforms. Most online business activities are performed on digital platforms which make them vulnerable to cyberattacks. Cybersecurity helps prevent cybercriminals from stealing money and customers’ information. Implementing cybersecurity controls help organizations reduce cyber risks and prevent financial losses.

In this project, we implemented a cybersecurity risk assessment and mitigation strategy implementation for protecting e-commerce platforms. Cyber risks, issue management, change management processes, security testing procedures, and important security technologies were discussed in the report.

Collaboration between team members was also enhanced using project management tools like GitHub and Jira, which helped to enhance system setups and monitor project activities. Firewalls, encryption, and IDS are some of the cybersecurity tools that can greatly enhance the cybersecurity controls in place and ensure that customer data remains protected.

REFERENCES

[1]NIST, “The NIST cybersecurity framework (CSF) 2.0,” The NIST Cybersecurity Framework (CSF) 2.0, vol. 2.0, no. 29, Feb. 2024, doi: https://doi.org/10.6028/nist.cswp.29.

‌

[2]“Essential Eight | Cyber.gov.au,” Cyber.gov.au, 2023. https://www.cyber.gov.au/business-government/asds-cyber-security-frameworks/essential-eight

‌ [3]“Jira Software Cloud support | Jira Software Cloud,” Atlassian Support. https://support.atlassian.com/jira-software-cloud/

‌

[4]CIS, “CIS Critical Security Controls,” CIS, 2023. https://www.cisecurity.org/controls

‌