Name: Sumit Sapkota

Student ID: 66547

Project Deliverables

Project deliverables are important outputs that will be delivered at the end of the project.

Deliverables for this project include:

1. Cybersecurity risk assessment documentation This documentation highlights key risks and vulnerabilities within the organization.

2. Risk management documentation This document describes how risks will be monitored and managed.

3. Risk register A risk register is a project management tool that records identified risks.

4. Issue Register The issue register contains documentation of all project problems.

5. GitHub configuration Management This includes the GitHub project repository.

6. Jira collaboration management This includes the Jira project board.

7. Gantt chart documentation This illustrates a timeline for project activities.

8. Security testing documentation This documentation highlights results from security tests.

9. Project Documentation This is the final report submitted at the end of the project.

Work Breakdown Structure (WBS)

Work breakdown structure breaks a project into smaller tasks. This breakdown makes task management easier. Below is the Work Breakdown Structure for this project.

| WBS ID | Task | Description |
| --- | --- | --- |
| 1.0 | Project Initiation | Planning activities to commence the project |
| 1.1 | Requirement Gathering | Determine project requirements |
| 1.2 | Risk Assessment | Determine cybersecurity risks |
| 1.3 | Risk Mitigation | Planning Determine how to reduce risks |
| 1.4 | Configuration Management | Set up GitHub repository |
| 1.5 | Collaboration Management | Set up Jira board |
| 1.6 | Security Implementation | Apply cybersecurity technologies |
| 1.7 | Testing | Perform cybersecurity tests |
| 1.8 | Documentation | Prepare final project documentation |
| 1.9 | Deployment | Final deployment activities |

The Work breakdown structure shown above improves project planning by providing a clear picture of project activities.

Gantt Chart and Timeline Explanation

The project will be completed in 12 weeks’ time. The Gantt chart above illustrates a timeline that each project activity will be completed.

| Week | Activity |
| --- | --- |
| Week 1 | Topic Selection and Project Planning |
| Week 2 | Requirement Gathering |
| Week 3 | Preparation of Scope Statement |
| Week 4 | Risk Assessment |
| Week 5 | Security Planning |
| Week 6 | Risk Mitigation implementation |
| Week 7 | GitHub Configuration |
| Week 8 | Jira Collaboration Setup |
| Week 9 | Security Testing |
| Week 10 | Issue Management |
| Week 11 | Documentation |
| Week 12 | Presentation and submission |

The Gantt chart shows the relationship between different activities, kind of like how they move together over time. It arranges the activities by time, and it shows when each project starts and ends. In practice the project manager can use this to allocate resources and make sure all project activities are wrapped up within the suggested period , even if things get a little messy.

Risk Management Strategy

Risk management is about identifyinganalyzing , evaluating, treating and keeping an eye on cybersecurity risks. Cybersecurity risks are basically threats that could cause an organization to fail at keeping integrity availability and confidentiality of customer data.

Risk management strategies help organizations cope with cyber risks that can affect business performance, and honestly,it’s more than just a checklist, it’s a routine approach that keeps adjusting as conditions change.

Risk Identification

In this process, cybersecurity risks are identified using vulnerability assessments, security review tests, and feedback from stakeholders.

Risk Analysis

In risk analysis, identified risks are analyzed to determine their probability levels. High probability risks are analyzed first.

Risk Treatment

Security measures are used to treat risks.

Risk Monitoring

This process helps ensure that risks are reduced and do not pose a threat to the organization.

Risk management strategy will be applied during the project to help manage cybersecurity threats.

Risk management strategies that will be implemented include;

1. Firewall

2. Implementation of multi-factor authentication

3. Data encryption

4. Enforcing strong password policies

5. Intrusion detection systems

6. Employee security awareness training

7. Backup and recovery systems

8. Regular software updates

These technologies and strategies will help control cybersecurity risks.